Status Report for Singularity Software

Week 9 | Current state is green

# Tasks completed last week

* Usability study – SS
* Milestone 5 to Jimmy – SS

# Tasks to be completed next week

* Finalize Individual Engineering Journals – SS
* Prepare Final Deliverables – SS
* Prepare for In-Class Presentation – SS

# Key issues/problems

No issues are currently on the horizon; the team seems to be interacting and contributing well and fairly and the project feels on-track.

# Weekly metrics

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Team Member Name | Actuals from Previous Week | Variance for Last Week | Forecast Time for Upcoming Week | Totals to Date | Signature |
| Mullans | 200 | 0 | 120 | 1045 |  |
| Rodriguez | 200 | 80 | 120 | 930 |  |
| Veatch | 240 | 120 | 90 | 1080 |  |
| Zimmerman | 200 | 75 | 120 | 1025 |  |